AeroMind — Final Roadmap

Phase 0 — Setup (Week 0)

Tasks

- Lock roles

  - CV / Gesture model

  - Control & safety logic

  - GUI / Simulation

  - Testing & metrics

  - Research & documentation

- Choose stack

  - Python

  - OpenCV

  - MediaPipe Hands

  - DJI Tello SDK

- Decide execution order

  - Simulator first

  - Real drone second

- Define coding standards

  - module boundaries

  - logging format

  - no hard-coded constants

Phase 1 — Research & Requirements (Week 1)

Goal: Define what you are studying, not how.

You produce

- Problem statement (1 paragraph)

- Primary research question (1)

- Secondary questions (≤2)

- Hypotheses (H1–H3)

- Gesture list (≤6)

- Participants definition (team only)

- Experimental conditions table

- Metrics table

- Success criteria

Rules

- No code

- No demo

- Everything measurable

Deliverables

- Requirements document (PDF/Doc)

- Research questions + hypotheses

Phase 2 — Analysis (Week 1–2)

Goal: Kill ambiguity.

System decomposition

- Camera input

- Gesture recognition

- Confidence filtering

- Control logic

- Safety layer

- Drone interface

- Logger / metrics

- GUI / simulator

Research analysis

- Choose baseline model (MediaPipe)

- Define dataset schema

  - gesture label

  - user ID (anonymous)

  - condition (lighting, background, distance)

- Decide evaluation method

Deliverables

- Architecture diagram

- Dataset schema

- Research design plan

Phase 3 — Design (Week 2)

Goal: Decide how everything talks.

Software design

- Module interfaces

- Data flow:
camera → model → filter → command → drone

- Error handling strategy

- Emergency stop priority rules

Research design

- Experiment protocol

- Train/test split (if applicable)

- Evaluation procedure

Deliverables

- Design diagrams

- Test plan

- Research methodology draft

Phase 4 — Implementation (Week 3)

Goal: Build in layers. No cowboy coding.

Step 1 — Gesture recognition

- Implement baseline classifier

- Offline validation

- Confusion matrix

Step 2 — Control logic

- Gesture → command mapping

- Confidence threshold

- Emergency stop override

Step 3 — Simulation

- GUI with animated drone

- Visual feedback

- No real drone yet

Step 4 — Integration

- Full pipeline running

- Logs everything

Deliverables

- Working system (simulated)

- Clean, documented code

Phase 5 — Testing (Week 3–4)

Goal: Break it before demo day.

Unit testing

- Gesture classifier

- Safety rules

Integration testing

- Camera → model → command

System testing

- Bad lighting

- Cluttered background

- Distance changes

Research testing

- Collect experimental data

- Log metrics automatically

Deliverables

- Test results

- Performance tables

Phase 6 — Research Execution (Week 4)

Goal: Turn work into results.

Chosen path (recommended)

- User diversity & robustness

Tasks

- Collect data from team

- Run experiments per condition

- Generate:

  - accuracy per user

  - false command rate

  - latency distribution

  - safety outcomes

Deliverables

- Graphs

- Statistical summaries

- Research conclusions

Phase 7 — Refinement & Polish (Week 5)

Goal: Make it look intentional.

Tasks

- Refactor ugly code

- Improve UI clarity

- Tune thresholds

- Tighten research write-up

Deliverables

- Final codebase

- Final research results

Phase 8 — Presentation & Submission (Week 5–6)

Goal: Get the grade.

Tasks

- Demo video
gesture → command → sim → drone

- Final report

- Slides / poster

Deliverables

- Video

- Report

- Presentation

Execution Rules (non-negotiable)

- Simulator before real drone

- Emergency stop overrides everything

- No metric → doesn’t exist

- No new features after Phase 3

- Research > flash